## Slide 1: Transformation Roadmap Cloud Transformation at Northstar Digital Group
Phased execution roadmap aligned to business outcomes
Disclaimer: Fictional enterprise case study for portfolio demonstration

## Slide 2
Translate strategy into a phased execution plan
Purpose of the Transformation Roadmap
Key Principle: Value is delivered incrementally, not at the end of transformation.
Prioritize initiatives based on business value and risk
Coordinate capabilities, operating model, and governance changes
Provide visibility into short-, medium-, and long-term outcomes

## Slide 3
Business outcomes drive sequencing
Roadmap Design Principles
Stabilize before optimizing
Platform-first, workload-second
Automation and governance embedded early
Incremental delivery with measurable benefits

## Slide 4
Foundation and Stabilization (0–6 months)
Roadmap Overview (At a Glance)
Transformation Phases
Each phase builds on the previous one.
Standardization and Scale (6–18 months)
Optimization and Innovation (18–36 months)
  Phase 2:
  Phase 3
  Phase 1:

## Slide 5
Establish secure and governed cloud foundations
Reduce operational risk
Create initial momentum and confidence
Phase 1 – Foundation and Stabilization (0–6 Months)
Reduced deployment risk
Improved visibility into cloud usage and cost
Clear ownership and governance established
Define cloud strategy, standards, and guardrails
Establish central cloud platform and governance
Core environments and shared services setup
Baseline security implementation
Setup cost visibility and basic financial governance
Objective
Key Initiatives
Business Outcomes

## Slide 6
Enable repeatable delivery
Scale cloud adoption across business units
Improve operational efficiency
Phase 2 – Standardization and Scale (6–18 Months)
Faster time-to-market
Improved reliability and resilience
Consistent governance across regions
Standardize delivery pipelines and automation
Onboard priority workloads and business domains
Implement monitoring, incident management, and optimization practices
Embed security, compliance, and cost controls into delivery workflows
Evolve operating model toward product and platform ownership
Objective
Key Initiatives
Business Outcomes

## Slide 7
Optimize cost and performance
Enable advanced digital capabilities
Institutionalize continuous improvement
Phase 3 – Optimization and Innovation (18–36 Months)
Lower unit technology cost
Improved operational insight and decision-making
Sustainable innovation capability
Advanced cost optimization and chargeback practices
Performance and capacity optimization
Analytics and automation
Run innovation pilots and scale successful initiatives
Continuous improvement
Objective
Key Initiatives
Business Outcomes

## Slide 8
Target Business Outcomes
Capability Domain | Phase 1 | Phase 2 | Phase 3
Cloud Strategy and Governance | Defined | Embedded | Optimized
Cloud Delivery Enablement | Basic | Standardized | Optimized
Cloud Operations and Optimization | Reactive | Proactive | Predictive
Security, Risk, and Compliance | Baseline | Integrated | Continuous
Innovation and Digital Enablement | Initiated | Enabled | Scaled

## Slide 9
  Phase 1:
  Centralized governance and platform setup
Operating Model Evolution Across Phases
This ensures governance does not become a bottleneck.
Operating Model Evolution
  Phase 2:
  Federated product teams with central guardrails
  Phase 3:
  Mature product and platform operating model

## Slide 10
  Legacy system dependencies
  Skills and change management readiness
  Regulatory and compliance constraints
  Budget alignment and investment pacing
  Cross-team coordination
Risk and Dependency Considerations
  Phased execution
  Strong governance and prioritization
  Continuous stakeholder engagement
Key Risks and Dependencies
Mitigation Approach

## Slide 11
  Deployment frequency and lead time
  System availability and recovery time
  Cost transparency and optimization trends
  Compliance and audit outcomes
  Adoption of standardized platforms
  Metrics evolve as maturity increases.
Success Metrics and Measurement
Transformation Success Indicators

## Slide 12
  Business Strategy View → Defines direction
  Value Stream View → Identifies value delivery paths
  Business Capability Map → Identifies capability gaps
  Target Operating Model → Defines ownership and execution
  The roadmap operationalizes all architecture views.
Traceability to Architecture Artefacts
Roadmap Alignment

## Slide 13
  Cloud transformation is a multi-year business journey
  Value is delivered incrementally across phases
  Governance, delivery, operations, and innovation evolve together
  The roadmap balances speed, control, and sustainability
Key Takeaways

## Slide 14
  A clear, phased transformation roadmap that enables Northstar Digital Group to evolve into a digitally enabled manufacturing enterprise while managing risk, cost, and complexity.
Closing Slide
Outcome